# Open Card Table
M1 / Core Card Domain Task List

Objective: establish a small, tested, catalog-neutral domain model for cards, players, zones, and in-memory game state. By the end of M1, the backend can represent distinct card instances and move them between zones without losing or duplicating them.

Stopping rule: when the domain model is implemented, its invariants are covered by tests, existing M0 functionality still passes, architectural decisions are documented as needed, and changes are committed and pushed, M1 is complete. Do not begin Scryfall integration, deck import, persistence, WebSockets, multiplayer, or card UI during this milestone.

# 1. Confirm M1 domain boundaries

☑ Confirm M1 is limited to core in-memory domain modeling and state manipulation.

☑ Confirm the core domain remains catalog-neutral and does not depend on Scryfall.

☑ Confirm MTG rules legality is not enforced by the domain layer.

☑ Confirm the M1 acceptance scenario and scope fence before implementation.

# 2. Create only the needed domain package structure

☑ Create app/game and app/models only where required by the implementation.

☑ Avoid pre-creating future-only modules or directory trees.

☑ Keep the existing M0 server startup and health endpoint structure intact.

# 3. Define CardDefinition

☑ Create a catalog-neutral CardDefinition model.

☑ Include a stable definition identifier.

☑ Include a human-readable card name.

☑ Keep external-provider fields and Scryfall-specific details out of M1.

☑ Add focused validation tests for the model.

# 4. Define CardInstance

☑ Create a CardInstance model representing one distinct playable copy.

☑ Give each instance a unique instance identifier.

☑ Reference its CardDefinition by identifier rather than duplicating catalog data.

☑ Track owner separately from controller.

☑ Track current zone.

☑ Track tapped/untapped state.

☑ Avoid adding attachments, counters, transform state, tokens, visibility history, or persistence metadata unless required by M1.

# 5. Define Player

☑ Create the smallest Player model needed for ownership and control.

☑ Include a stable player identifier.

☑ Include a display name.

☑ Defer life totals and format-specific player state unless needed by the acceptance scenario.

# 6. Define zones

☑ Define library.

☑ Define hand.

☑ Define battlefield.

☑ Define graveyard.

☑ Define exile.

☑ Define command zone.

☐ Represent zones in a way that can preserve order where order matters.

# 7. Define the in-memory GameState

☐ Create a single in-memory game-state structure.

☐ Store or reference participating players.

☐ Store all card instances participating in the game.

☐ Represent card location so there is one authoritative source of truth.

☐ Ensure the structure can later support shuffle, draw, persistence, and multiplayer without requiring MTG-specific assumptions.

# 8. Implement a generic zone-move operation

☐ Implement a controlled operation to move one card instance from one zone to another.

☐ Remove the card from the source zone exactly once.

☐ Add the card to the destination zone exactly once.

☐ Do not silently change ownership during a zone move.

☐ Do not enforce MTG-specific move legality.

☐ Return or raise a clear error for an unknown card instance or invalid source-state request.

# 9. Implement tapped state

☐ Allow a card instance to be tapped.

☐ Allow a card instance to be untapped.

☐ Do not enforce MTG rules about which cards may legally tap.

☐ Verify tapping does not alter card identity, ownership, controller, or zone.

# 10. Establish and test domain invariants

☐ Every CardInstance has a unique identifier.

☐ Every card instance exists in exactly one zone at a time.

☐ Moving a card does not duplicate it.

☐ Moving a card does not lose it.

☐ Ownership remains stable across zone changes.

☐ Controller is modeled separately from owner.

☐ Tapped state changes do not alter identity or location.

# 11. Write focused unit tests with fictional fixtures

☐ Test that multiple instances created from one definition have unique instance IDs.

☐ Test moving a card from library to hand.

☐ Test moving a card from library to battlefield.

☐ Test moving a card between other modeled zones as appropriate.

☐ Test that a move preserves total card-instance count.

☐ Test that no instance appears in more than one zone.

☐ Test that ownership remains unchanged after movement.

☐ Test that controller can differ from owner without changing ownership.

☐ Test tap and untap transitions.

☐ Use fictional test cards rather than live MTG catalog data.

# 12. Run the M1 acceptance scenario

☐ Create two fictional CardDefinitions.

☐ Create several distinct CardInstances from those definitions.

☐ Create one Player.

☐ Place the instances into that player's library.

☐ Verify every instance has a unique identity.

☐ Move one instance from library to hand.

☐ Move another instance from library to battlefield.

☐ Tap the battlefield instance.

☐ Verify no card was duplicated or lost.

☐ Verify ownership remains unchanged throughout.

# 13. Preserve M0 behavior

☐ Run the existing backend health test.

☐ Run the complete backend pytest suite.

☐ Confirm FastAPI still starts successfully.

☐ Confirm GET /api/health still returns the expected response.

☐ Confirm no M1 change requires unnecessary frontend changes.

# 14. Architecture review checkpoint

☐ Review whether CardDefinition and CardInstance are genuinely separate concepts.

☐ Review whether ownership and control are genuinely separate concepts.

☐ Review whether card location has one authoritative representation.

☐ Review whether the model remains catalog-neutral.

☐ Review whether persistence can be added later without redesigning the domain.

☐ Review whether multiplayer can later reuse the same domain model.

☐ Remove unnecessary abstractions or premature future features before closing M1.

# 15. Documentation and repository completion

☐ Document any durable architecture decisions made during M1.

☐ Update README or architecture documentation only where behavior or structure changed.

☐ Inspect git status before staging.

☐ Confirm no generated files, caches, secrets, or local-only artifacts are staged.

☐ Create one or more atomic, descriptive commits.

☐ Push M1 changes to the remote repository.

☐ Confirm the working tree is clean after push.

# M1 Scope Fence

☐ Deferred: Scryfall integration

☐ Deferred: Deck-list parsing or deck import

☐ Deferred: Live MTG card data or card images

☐ Deferred: Shuffle and draw workflow beyond what is necessary to validate the state model

☐ Deferred: SQLite / SQLAlchemy / Alembic

☐ Deferred: Saved-game persistence

☐ Deferred: WebSockets

☐ Deferred: Multiplayer

☐ Deferred: React card UI or drag/drop

☐ Deferred: Tablet/private-hand views

☐ Deferred: Authentication

☐ Deferred: Automatic MTG rules enforcement

# M1 Definition of Done

☐ Core CardDefinition, CardInstance, Player, Zone, and GameState concepts exist.

☐ Card definition and card instance are clearly separated.

☐ Owner and controller are distinct.

☐ A game state can hold multiple unique card instances.

☐ Card instances can move between zones without duplication or loss.

☐ Tapped state can change independently of location and identity.

☐ Domain invariants are covered by automated tests.

☐ The M1 acceptance scenario passes.

☐ Existing M0 backend tests still pass.

☐ No external catalog, persistence, WebSocket, multiplayer, or frontend dependency was introduced.

☐ Architectural decisions are documented where necessary.

☐ Changes are committed and pushed.

M1 outcome: we trust the representation and movement of a card in authoritative game state.