# Open Card Table
M0 / Day One Task List

Objective: establish one clean vertical slice in which a React/TypeScript client calls a tested local FastAPI health endpoint.

Stopping rule: when the vertical slice works, is tested, documented, and pushed, M0 is complete. Do not begin card models, catalog integration, WebSockets, deck logic, persistence, or tablet functionality during this stage.

# 1. Verify the development environment

☒ Confirm Visual Studio Community has the needed workloads/components. (Visual Studio Community 2022 v17.13.6; Python development and Node.js development workloads installed.)

☒ Confirm Python 3.12 or newer. (Python 3.13.15.)

☒ Confirm Node.js LTS. (Node.js v22.23.2.)

☒ Confirm npm. (npm 10.9.8.)

☒ Confirm Git. (git 2.55.0.windows.5.)

◩ Confirm GitHub/Copilot integration as applicable. (GitHub Copilot is installed; GitHub sign-in/integration still to be verified.)

☒ Record actual versions so we know what environment we are building against. (VS 2022 17.13.6; Python 3.13.15; Node 22.23.2; npm 10.9.8; Git 2.55.0.windows.5.)

M0.1 status: Development tools and runtimes verified. GitHub Copilot is installed; GitHub account/remote-repository authentication will be verified during Task 2.

# 2. Establish the repository

Local project root selected: E:\Projects\python\open-card-table. Task 2 status: complete; remote origin confirmed and working tree clean.

☒ Create or confirm the open-card-table GitHub repository. (Public GitHub repository created.)

☒ Confirm README, MIT license, and .gitignore are present. (All present in repository root.)

☒ Clone into a normal local development directory. (Cloned to E:\Projects\python\open-card-table.)

☒ Confirm Git works from the local repository. (main tracks origin/main; working tree clean; fetch/push remote confirmed.)

☒ Make an initial repository commit if appropriate. (Repository was initialized on GitHub with README, MIT license, and .gitignore; no additional local commit required.)

# 3. Create the Visual Studio solution

☒ Create OpenCardTable.sln at the repository root. (Completed: E:\Projects\python\open-card-table\OpenCardTable.sln; initial nested solution folder was corrected.)

☒ Create/add OpenCardTable.Server. (Completed: Python Application project created at E:\Projects\python\open-card-table\OpenCardTable.Server.)

☒ Keep the structure aligned with the planned repository layout without prematurely creating future-only directories. (Completed: only the solution and initial server project have been created.)

# 4. Establish the Python environment (Complete)

☒ Create a project-specific .venv at E:\Projects\python\open-card-table\.venv. (Completed; Python 3.13.15.)

☒ Ensure Visual Studio uses that interpreter. (Completed; OpenCardTable .venv recognized as Python 3.13.)

☒ Install FastAPI, Uvicorn, HTTPX, and pytest. (Completed: FastAPI 0.141.1, Uvicorn 0.52.4, HTTPX 0.28.1, pytest 9.1.1.)

☒ Record dependencies in requirements.txt or a deliberately chosen pyproject.toml. (Completed: requirements.txt generated with pinned installed dependencies.)

# 5. Create the FastAPI vertical slice (Complete)

☒ Create the application entry point. (Completed in app/main.py.)

☒ Implement GET /api/health. (Completed.)

☒ Return the agreed application name, status, and version. (Open Card Table / ok / 0.0.1.)

☒ Add run_server.py. (Completed.)

☒ Run locally on port 8000. (Verified on 127.0.0.1:8000.)

☒ Confirm the endpoint manually. (Verified in browser.)

# 6. Test the server (Completed)

☒ Create the first pytest test. (Completed: tests/test_health.py.)

☒ Verify the complete health response, not merely HTTP 200. (Exact JSON verified.)

☒ Run pytest successfully. (1 passed.)

☒ Resolve project/test discovery issues before proceeding. (Initial 0-test run traced to unsaved test file; resolved.)

Note: pytest reports two third-party deprecation warnings from FastAPI/Starlette/AnyIO. They are not caused by Open Card Table code and are not blocking M0.

# 7. Create the React/TypeScript client — COMPLETE

☒ Scaffold OpenCardTable.Client using Vite's react-ts template. (Completed with npm package name opencardtable-client and ESLint.)

☑ Add it to the Visual Studio solution where practical.

☒ Confirm the untouched or minimally modified client starts successfully. (Completed; Vite dev server running and default React page verified in browser.)

# Typical Development-Day Startup

For ordinary development, both local development servers need to be running before the full application can be exercised:

• Backend terminal: activate .venv, change to OpenCardTable.Server, then run python .\run_server.py (FastAPI/Uvicorn on port 8000).

• Frontend terminal: change to OpenCardTable.Client, then run npm run dev (Vite/React, normally on port 5173).

Backend-only work can be tested without Vite; frontend-only layout work can run without FastAPI, but end-to-end behavior requires both.

Task 7 completion note: Vite/React TypeScript client scaffolded, npm dependencies installed, starter page verified at localhost:5173, and the existing Vite project was added to OpenCardTable.sln through OpenCardTable.Client.esproj using the JavaScript SDK version installed with this Visual Studio instance.

# 8. Connect React to FastAPI — COMPLETE

☑ Replace the Vite starter content with a minimal Open Card Table status page.

☑ Call /api/health.

☑ Display application name, connection status, and application version.

☑ Display an explicit disconnected/error state when FastAPI cannot be reached.

# 9. Run the complete vertical slice — COMPLETE

☑ Start FastAPI.

☑ Start Vite.

☑ Open the client and verify React-to-FastAPI communication.

☑ Stop FastAPI and verify the disconnected state.

☑ Restart FastAPI and verify normal operation.

# 10. Repository hygiene — COMPLETE

☑ Confirm Git excludes .venv.

☑ Confirm Git excludes node_modules.

☑ Confirm credentials/secrets are excluded.

☑ Confirm future card/catalog/image caches are excluded.

☑ Confirm generated/local IDE artifacts that do not belong in source are excluded.

☑ Inspect git status rather than assuming .gitignore worked.

Task 8-10 completion note: React now calls /api/health through the Vite development proxy; connected, disconnected, and reconnect behavior were verified. Repository hygiene was reviewed before staging: .venv, .vs, node_modules, __pycache__, and .pytest_cache are excluded, and the intended source/configuration files are staged in Git.

# 11. Project instructions and documentation — COMPLETE

☑ Add or update Copilot instructions covering architecture and scope.

☑ Write README startup instructions for both server and client.

☑ Document current architecture and project status.

☑ Include the planned AI-assistance disclosure.

# 12. Final M0 verification and commits — IN PROGRESS (ready to commit/push)

☑ Backend tests pass.

☑ Server starts cleanly.

☑ Client starts cleanly.

☑ Client connects to server.

☑ Failure/disconnected state works.

☑ README startup instructions work from a clean developer workflow.

☑ Repository is clean.

☐ Make and push meaningful commits.

Final verification note: backend and frontend manual checks have passed, connected/disconnected/reconnect behavior was verified, and the repository-level pytest command passes 1 test. The remaining M0 actions are to commit the staged changes and push main to origin.

# M0 Scope Fence

The following are intentionally deferred beyond M0 unless a tiny compatibility discussion is required:

• Scryfall integration

• Card definitions and card instances

• Deck parsing/import

• Zones and game-state logic

• Shuffle/draw logic

• SQLite / SQLAlchemy / Alembic

• WebSockets

• Multiplayer

• Tablet/private-hand views

• Authentication

• Game-session persistence

• Drag/drop card UI

• Production packaging

# Suggested Review Checkpoints

Pause for review after Tasks 3, 6, 8, and 12. These checkpoints catch structural, testing, integration, and completion issues before they compound.

# Suggested Commit Granularity

• chore: initialize Visual Studio solution

• feat: add tested FastAPI health endpoint

• feat: connect React client to FastAPI

• docs: describe project architecture and local setup

# Post-M0 Reminder

Review Unix-style shell/job-control options for Windows/PowerShell after the M0 task list is complete.